Feature Detection Engine -- Version 2.0 Migration Plan

Session Goal

Version 2.0 Architecture Migration

No new golf features.

No new detectors.

No fringe implementation yet.

The goal is to lay the foundation that the rest of the project will use.

Task 1 -- Rewrite the Handbook (Version 2.0)

We'll make this the new authoritative specification.

Changes include:

- OpenCV becomes the standard image-processing engine.

- Green Fringe moves immediately after Green Detection in the
processing pipeline.

- Add OpenCV philosophy.

- Remove obsolete implementation status.

- Update roadmap.

- Update development order.

- Keep all existing design principles.

- Preserve React + Electron architecture.

- Keep the Domain layer free of OpenCV.

Deliverable: HANDBOOK.md

Task 2 -- Add OpenCV

Evaluation criteria:

- Active maintenance

- Windows support

- Electron compatibility

- TypeScript support

- Performance

- Ease of installation

- Cross-platform support

Document the chosen dependency before writing any OpenCV code.

Task 3 -- Define the New Core Architecture

ImageSource

│

▼

ImageLoader

│

▼

OpenCVImageProcessor

│

├── Colour segmentation

├── HSV conversion

├── Morphology

├── Contour extraction

└── Polygon approximation

The remainder of the engine depends on this layer instead of directly on
OpenCV.

Task 4 -- Create the OpenCV Abstraction

Introduce an OpenCVImageProcessor wrapper.

Benefits:

- Avoid tight coupling to OpenCV.

- Allow future replacement if necessary.

Task 5 -- Replace the Prototype GreenDetector

OpenCVImageProcessor

↓

Colour Segmentation

↓

Contour Detection

↓

Polygon Approximation

↓

GeometryMapper

Keep the existing public API.

Task 6 -- Resume Feature Development

- Green Fringe

- Tee Boxes

- Bunkers

- Fringe Clipping

- Fairways

Progress Tracker

Area Status

Handbook v2.0 🟡 In Progress
OpenCV selection ⬜ Pending
OpenCV integration ⬜ Pending
Image processor abstraction ⬜ Pending
GreenDetector migration ⬜ Pending
FringeGenerator ⬜ Pending
TeeBoxDetector ⬜ Pending
BunkerDetector ⬜ Pending
FringeClipper ⬜ Pending
FairwayDetector ⬜ Pending

Next Actions

- Complete the Version 2.0 Handbook.

- Select and integrate OpenCV.

- Create the OpenCVImageProcessor.

- Migrate the Green Detector.

- Continue feature development.